Myakka Valley Ranches Improvement Association

Report to Board - June 2011

Roads Committee

Introduction

The Members agreed the budget for road maintenance as set out in the

"Road Maintenance Plan 2011 onwards". Funding is available in the

approved Budget Road Reserve Account. The Board has already agreed

that the Roads Committee should commence implementation of the

planned road maintenance, and the initial contract was placed and work

commenced to fill potholes at a cost of $13,590. and $1,000. for supervision

and inspection. The Committee has now sought bids to undertake the

remainder of the essential maintenance together with the improvement of

the bend on Myakka Valley Trail at Vanderipe Road, the edging and overlay

identified in the Roads Plan as the first and fifth items. The total estimated

cost of these two is $59,800.

Bids received

Bids were sought from three suitable experienced contractors and the

following were received: (in ascending order of total cost)

A. $33,865.00

B. $35,196.00

C. $40,336.00

The following contractors submitted a bid: (in alphabetical order)

1. Accurate Asphalt, Inc.

2. Florida Construction Services, Inc.

3. Bill Mariotti Site Development Co., Inc

The bids have been checked and analyzed. All bidders will conform with

the specification. The committee advises that the bid from Bill Mariotti Site

Development In. in the sum of $33865.00 represents the best value for

money. There will be additional costs associated with this work estimated

to be: Stakeout $1400.00, Hydro-seed $1000.00 and Inspection &

Supervision $1000.00. This will bring the expected total cost to $37,265.00.

This is within the available residual budget of $45,095.00.

Recommendation: that the bid submitted by Bill Mariotti Site Development

Inc. in the sum of $33,865.00 be accepted.